## Slide 1: Comprehensive Risk and Quality Management Plan for Cloud Data Migration
Student Name: Shuchona Malek Orthi
Westcliff University
ITPM 603 Project Risk and Quality Management
Professor: Shemika Howard
Date: 14-Dec-2024

## Slide 2: Introduction
Importance of risk and quality management in IT projects
Project overview: Migrating 3TB of sensitive business data
Ensuring data integrity, compliance, and minimal downtime.

## Slide 3: Project Objectives
Securely migrate 3TB of data.
Maintain zero data breaches or losses.
Limit migration downtime to under 2 hours.
Meet ISO 27001 standards for data security.

## Slide 4: Risk Identification
Key Risks:
Data loss
Security breaches
Extended downtime
Compatibility issues
Cost overruns

## Slide 5: Qualitative and Quantitative Risk Analysis
Qualitative analysis:
  Probability and impact prioritization
  Example: Data loss (High priority)
Quantitative analysis:
  Monte Carlo simulations for risk estimation
  Historical data for cost predictions

## Slide 6: Risk Response Planning
Avoidance: Pre-migration testing
Mitigation: End-to-end encryption
Transfer: Insurance for cyber incidents
Acceptance: Monitoring low-priority risks

## Slide 7: Risk Monitoring and Control
Weekly stakeholder reviews
Automated alerts for anomalies
Continuous updates to the risk register

## Slide 8: Quality Management Plan
Planning: ISO 27001 compliance, pilot testing
Assurance: Risk-based audits, training
Control: Data verification, security testing

## Slide 9: Proposed Solutions
Technical:
  Secure data transmission using AES-256 encryption
  Real-time monitoring tools
Management:
  Defined roles and responsibilities
  Regular stakeholder communication

## Slide 10: Business Impact
Enhanced data security and operational resilience
Increased customer trust
Scalable IT infrastructure for future growth

## Slide 11: Conclusion
Summary of risk and quality management strategies
Alignment with organizational goals and standards

## Slide 12: References
Aven, T., & Renn, O. (2020). Risk management: With applications from the aerospace sector. Wiley.
Chapman, C., & Ward, S. (2011). Project risk management: Processes, techniques, and insights. Wiley.
Hubbard, D. W. (2020). The failure of risk management: Why it's broken and how to fix it. Wiley.
ISO. (n.d.). ISO 27001: International Standard for Information Security Management. Retrieved from https://www.iso.org
Schwalbe, K. (2019). Information technology project management (9th ed.). Cengage.